# Workpackage:
Project Number	208849	Project Acronym	NMDC
Work package number	2	Type of activity	Development
Workpackage title	System Design
Start month	1
End month	24
Lead beneficiary number	P5

## RESOURCES per Participant

Partner	IMR	CMR	METNO	NPOLAR	NIVA	Total
ID	P1	P2	P5	P9	P13
PM	6.8	0.4	1	0.3	0.5	9

## Objectives
Create an overall design for the NMDC and give the guidelines for how the system as a whole shall function in terms of services provided an­d internal and external interfaces
## Description of work and role of partners
The purpose of this work package is to create an overall design for NMDC. The design has to acknowledge that NMDC will be a distributed data management system containing multiple components both physically as well as administratively separated. Most of the components that will be used in NMDC already exist in some form. Thus, in order to establish NMDC as a unified system, both modifications of existing systems and software as well as development of new software and system components are required. The partners involved in this work package, all except CMR (P2) have announced that they will utilise existing inhouse systems to support the distributed nature of NMDC.
In order to make distributed components act as a unified system in support of user requirements, definitions of interfaces between components and user and system as well as guidelines on how to utilise protocols and other standards of relevance are required. What is not covered by the work package is the design of human interfaces. This e.g. the visual design of the portal. The detailed specification of metadata and file formats to be utilised and served by the system is defined in WP 3, but this work package (WP 2) defines the relevant file formats and metadata standards based upon the functionality the system is designed to fulfil. WP 3 do also deliver an inventory of file formats, metadata standards and protocols currently utilised and general user requirements of the system.
In order to establish a sound basis for the design, this work package will follow the basic principles of ITIL, focusing first on the requirements of the system and characteristics of existing components, then develop an architecture on this basis and the an implementation plan.
## List of deliverables

#	Title	Lead	PM	Type	Dissemination	Due Month
D2.1	System Inventory Descriptions Document (SID)	P1	0.5	Report	Public	6
D2.2	Use Case Document	P5		Report	Public	6
D2.3	System Requirements Document (SRD)	P5	2.5	Report	Internal	6
D2.4	Architecture design document (ADD)	P5	2.5	Report	Internal	8
D2.5	System Development Document (SDD)	P1	2	Report	Internal	12
D2.6	System Verification Document (SVD)	P1	1.5	Report	Internal	24

## Description of deliverables

1. System Inventory Descriptions Document (SID) – An overview of existing systems and their current characteristics that will be connected to NMDC. The background for this document is provided by WP3. The background material is compiled into a inventory document by P1, other partners review.
2. Use Case Document (UCD) – Generic use cases that illustrates the use of the system. The document is circulated for feedback from the user community. P5 develops the document, P1 circulates and collects feedback.
3. System Requirements Document (SRD) – Overall, both detailed and generic requirements for the system. this is the basis for the design and what is tested against in the verification document. This document is generated on the basis of a use case document which is circulated existing knowledge of required internal and external interfaces to be distributed in order to fulfil the underlying requirement of a distributed system and integration with national and international frameworks. This work is led by P5.
4. Architecture design document (ADD) - The overall architecture of the system, how components are connected, how information flows and how the system is operated. This is based upon the SID and SRD and the work is led by P5 (who creates the first version of the document) with substantial input from P1. Other partners review the document. This document may be modified later in the project due to user and partner feedback.
5. System development plan (SDP) – A plan for the implementation of the ADD. This document is developed by P5 with thorough review by partners contributing own repositories to the system. This document may be modified later in the project due to user and partner feedback affecting ADD.
6. System Verification Document (SVD) – A plan for how to test the performance of the system against the requirements document. The actual testing is not part of this work package, but is performed by the implementation packages, 3, 4, 5 and the resulting reports are handled by the WP decided by the project owner. P1 is responsible for the deliverable.
## Schedule of relevant Milestones

- M06 – The required background information necessary to start the design process is collected and provided as documents SID (D6.1) and ADD (D6.2).
- M08 – The design is documented in D6.3.
- M12 – The implementation plan is decided and documented in D6.4.
- M24 – The framework for verification of the system performance is documented in D6.5.